**Software Test Plan - STP**

https://www.cookstock.co.il/

**Testers:**

Almog

Tom

Amir

Ido

Ilana

**Version Control**

**Current Version**

| Title | Software Test Plan - STP |
| --- | --- |
| Website | https://www.cookstock.co.il |
| Author | Tom, Amir, Israel, Almog, Ido, Ilana |
| Version | 1 |
| Version Date | NA |

**Approval**

| **NAME** | **TITLE** | **COMMENTS** | **DATE** |
| --- | --- | --- | --- |
|  |  |  |  |

**Version History**

| **VER** | **DATE** | **CHANGES DESCRIPTION** | **MODIFIER** |
| --- | --- | --- | --- |
| 1 | 18.12.2023 |  |  |
|  |  |  |  |

**Table of Contents**

[**1**](#_heading=h.gjdgxs) **DOCUMENT OVERVIEW 4**

[*1.1*](#_heading=h.30j0zll) *Introduction 4*

[*1.2*](#_heading=h.1fob9te) *Objectives 4*

[*1.3*](#_heading=h.3znysh7) *Scope 5*

[*1.4*](#_heading=h.2et92p0) *References 5*

[**2**](#_heading=h.tyjcwt) **SCOPE OF TESTING 6**

[*2.1*](#_heading=h.3dy6vkm) *Features to be tested 6*

[*2.2*](#_heading=h.1t3h5sf) *Features not to be tested 6*

[*2.3*](#_heading=h.4d34og8) *Testing Types 6*

[*2.4*](#_heading=h.2s8eyo1) *Test Strategy and Approach 7*

[**3**](#_heading=h.44sinio) **PLANED SMOKE TEST FOR “GOOGLE SEARCH” 9**

[*3.1*](#_heading=h.3rdcrjn) *Test objectives 9*

[*3.2*](#_heading=h.26in1rg) *<Module name> 9*

[3.2.1](#_heading=h.lnxbz9) <sub module name> 9

[*3.3*](#_heading=h.35nkun2) *<Module name> 11*

[3.3.1](#_heading=h.1ksv4uv) <sub module name> 11

# **Document Overview**

## ***Introduction***

This document serves as the Software Test Plan for “<https://www.cookstock.co.i>l”

The purpose of this STP is to define the framework and Strategy for the testing of “<https://www.cookstock.co.il>” web site.

The plan is tailored to support the Agile Scrum methodology, emphasising on flexibility, and iterative development.

Our objective is to validate the High Quality of “<https://www.cookstock.co.i>l” website.

We will verify “<https://www.cookstock.co.i>l” website will behave as expected by testing its features and functionality.

In alignment with Scrum principles, this document will try to stay as short and focused on Testing needs so it could be easily updated and evolve throughout project iterations.

## ***Objectives***

At a high level The primary objectives of this Software Test Plan for https://www.cookstock.co.il are as follows:

* **Ensure Product Quality:**

To uphold the high standards of quality for which CookStock website should have, verifying that all features work as intended and meet user and business requirements.

* **Enable Efficient Development Cycles:**

To align testing activities with Scrum sprints, facilitating swift identification and resolution of defects, and supporting the development team in quick iterations.

* **Support Business Goals:**

To ensure that the testing process aligns with the overarching business objectives, contributing to the sustained success and growth of CookStock website.

## ***Scope***

* The scope of this document is only for version <1.0> of “https://www.cookstock.co.il” product.
* This STP won’t include the Test Planning and Test Execution of “https://www.cookstock.co.il” on the following OS: Linux, MacOS

## ***References***

<If applicable you can list here any reference you have about the specification of the product like tutorials / User Manuals / SRS etc’.

In case there’s none you can state that No references were available e.g. “N/A”>

| **No** | **Document Title** | **File Name (Path) / HyperLink** |
| --- | --- | --- |
| 1 | N/A |  |
| 2 |  |  |
| 3 |  |  |

# **Scope of testing**

## ***Features to be tested***

* Shopping cart -> Amir
* Search bar -> Israel
* Main menu links
* Account registration and editing -> Almog
* Accessibility features -> Israel
* User experience -> Amir
* Product page functionality -> Ido
* Integration testing -> Ilana
* L[oad/Stress](https://atidcollege.co.il/digital/qa/ch03-part14-load-stress.html) test -> Almog

## ***Features not to be tested***

* Security Issues

## ***Testing Types*** we are going to use

Outlined below are the test types that will be planned and performed during this project:

* **Functionality Verification:**

To ensure all features of <https://www.cookstock.co.il/> are working as intended.

* **Usability Assessment:**

To evaluate the user interface for intuitiveness, ease of use, and accessibility.

This includes ensuring the search page is easily navigable and that the interface elements are responsive to user interactions.

* **Compatibility Testing:**

To confirm that https://www.cookstock.co.il works seamlessly across different browsers (e.g Chrome, Firefox, Safari, Edge, Brave), on Windows operating system, and devices (desktops, tablets, smartphones).

* **security testing:**

To ensure user information security during and after purchase.

* **Smoke Testing**
* **User Interface Testing**

To ensure the interface presented to the user is placed correctly

and works as intended.

## ***Test Strategy and Approach***

Our test approach is systematic and structured to ensure thorough and efficient validation of each build received from the Development team.

The following outlines our planned testing progression for each release cycle:

**Initial Build Assessment with Smoke Testing:**

Upon receipt of a new build, the Quality Assurance (QA) team will execute a Smoke Testing Suite.

This suite is designed to quickly check the stability of the build and ensure that the core functionalities of CookStock website are operating as expected.

Only after a build passes the smoke test will it move forward in the testing process.

**Focused Testing on New Features and Bug Fixes with Sanity Testing:**

After the build has passed the Smoke Testing phase, the QA team will proceed to Sanity Testing.

This phase is targeted at the new features and bug fixes included in the release.

The objective is to ensure that specific updates are functioning correctly in the application without any immediate issues.

**Comprehensive Regression Testing:**

Following the Sanity Testing phase, comprehensive Regression Testing will be conducted.

This is critical to ensure that new code changes have not adversely affected existing functionalities of the CookStock website.

The Regression Testing will be extensive and is designed to cover all areas of the application that could potentially be impacted by the changes.

**Incorporation of Exploratory Testing:**

Parallel to the structured testing phases, we allocate approximately 20% of the total testing effort during the execution phase for Exploratory Testing.

This approach allows testers to go beyond predefined test cases and scenarios, using their insights and experience to uncover issues that may not have been anticipated in the test planning stages.

**Iterative Feedback and Continuous Integration:**

The testing strategy is aligned with the Agile Scrum framework, which advocates for continuous integration and iterative feedback.

Testing phases will be tightly integrated with the sprint cycles, ensuring prompt feedback to the Development team and allowing for quick iteration and refinement of the application.

The proposed testing approach ensures a balance between structured testing and the flexibility to discover unforeseen issues, making it highly effective in an Agile development environment.

By following this approach, the QA team contributes to the delivery of a stable, high-quality product that meets the rigorous standards expected of https://www.cookstock.co.il/.

ב

# **Planed Smoke Test for “**CookStock website**”**

## ***Test objectives***

**To guarantee** that the new build is ready for comprehensive testing.